IEEE Talent Meets AI — MA-RAG Project Status Report

Technical Status Update · June 27, 2026

| Field | Value |
| --- | --- |
| Report type | Technical status update |
| Project | Multi-Agent Retrieval-Augmented Generation (MA-RAG) |
| Task force | IEEE Talent Meets AI |
| Research basis | MA-RAG: Multi-Agent RAG via Collaborative Chain-of-Thought Reasoning (arXiv:2505.20096) |
| Prepared by | Bhargav Boyapati, Volunteer Researcher |
| Technical lead | Chandra Shekar Konda, AI Technical Director |
| Report date | June 27, 2026 |
| Reporting period | Project inception through June 27, 2026 |
| Repository | MA-RAG — branch feature/track-b-agentic |
| Project path | /Users/bhargavboyapati/Projects/MA-RAG |

# 1. Executive Summary

This report documents the status of the MA-RAG research prototype through June 27, 2026. The project has progressed from a Phase 0 local RAG baseline to a demonstrable multi-agent system with eight specialized agents, an orchestrated workflow runtime, on-premises SLM inference, auditable evidence logging, API ingress with live agent tracing, corporate document ingestion, and passing automated validation.

| Check | Result (June 27, 2026) |
| --- | --- |
| Unit & integration tests (pytest) | 39 / 39 passed |
| Knowledge-base regression (eval_kb.py) | 8 / 8 passed |
| Active LLM | Ollama llama3.2:3b (on-prem SLM) |
| Local FAISS index | Ready |
| Web UI | Wireframe only — build deferred |
| Production cloud deployment | Not started |

Bottom line: The prototype is operationally complete for research demonstration on a local workstation. It aligns with the enterprise five-plane multi-agent RAG architecture in design. Production deployment (web UI, SSO, cloud services, encrypted confidential storage) remains a follow-on phase.

## 1.1 Impact Summary — Used · Gained · Reduced (XYZ Format)

The table below summarizes major technical choices (what we used), measurable outcomes (what we gained), and trade-offs or eliminations (what we reduced) through June 27, 2026.

| What we USED (X) | What we GAINED (Y) | What we REDUCED (Z) |
| --- | --- | --- |
| On-prem SLM — Ollama llama3.2:3b | Local inference; no per-question API cost; data stays on machine during Q&A | Dependence on cloud GPT; external data egress for LLM reasoning |
| Eight-agent MA-RAG workflow (Router → Critic) | Explainable answers; auditable steps; aligns with IEEE / enterprise agentic RAG design | Single black-box LLM prompt; unverifiable answer paths |
| FAISS + local docs/ folder (no SQL DB) | Zero database ops; fast laptop prototype; simple rebuild via ingest.py | Infrastructure cost and setup time for managed vector databases |
| Typed Pydantic agent contracts (messages.py) | Stable agent I/O; same shapes for in-process and future remote A2A workers | Fragile ad-hoc dict passing between workflow steps |
| JSONL evidence ledger + A2A journal per run | Compliance-ready audit trail; Run ID links question → retrieval → agents → answer | “Trust me” answers with no trace of how they were produced |
| SLM guardrails (slm_helpers.py, fast mode) | Reliable demos on 3B model; acceptable latency in interactive chat | Failed runs from weak JSON/planning on small model (without heuristics) |
| Corporate ingest (Word, Excel, PPT, OCR/password PDF) | Real employer documents usable without manual conversion to .txt | Friction of “convert everything to markdown first” |
| FastAPI + SSE (/ask/stream) | API-ready ingress; live agent trace for UI and integrations | Terminal-only visibility of agent pipeline |
| Consolidated docs/ + wiki excluded from index | One folder for users; project KB not drowned by setup pages in search | Confusion from multiple sample_doc folders and polluted retrieval |
| Automated tests (39) + KB eval (8/8) | Regression safety after each change; objective proof for stakeholders | Manual-only validation; silent regressions on demo questions |
| Interactive ask.py chat (default) | Simple user UX: python ask.py → type question | Long CLI flags (--agentic --stream) on every question |

## 1.2 Overall XYZ Summary

| Dimension | Summary |
| --- | --- |
| USED | MA-RAG multi-agent architecture + Ollama SLM + FAISS + FastAPI + JSONL audit + corporate document pipeline |
| GAINED | End-to-end document Q&A on laptop; 8/8 KB eval; 39/39 tests; auditable agentic RAG aligned to enterprise five-plane design |
| REDUCED | Cloud LLM cost (active path); ops complexity (no DB server); demo failures on SLM; user friction for ingest/ask; unexplainable answers |

# 2. Project Background

## 2.1 Purpose

The IEEE Talent Meets AI task force is evaluating how multi-agent RAG can move from academic research into practical, governable, enterprise-style systems. MA-RAG decomposes question answering into cooperating agent roles rather than a single LLM call.

## 2.2 Objectives

| ID | Objective | Status |
| --- | --- | --- |
| O1 | Local MA-RAG pipeline (ingest + ask) | Complete |
| O2 | Eight explicit agents with typed contracts | Complete |
| O3 | On-premises SLM (employer priority) | Complete |
| O4 | Per-run audit (evidence + A2A journal) | Complete |
| O5 | KB regression validation | Complete (8/8) |
| O6 | Enterprise architecture alignment | Partial |
| O7 | Web user interface | Wireframe only — deferred |

# 3. Scope

## 3.1 In Scope (Delivered)

Local document ingestion and FAISS indexing

Eight-agent workflow orchestration

Ollama SLM integration with quality guardrails

JSONL evidence ledger and A2A message journal

FastAPI ingress and SSE live agent trace

Corporate formats: Word, Excel, PowerPoint, OCR/password PDFs

Interactive CLI chat (python ask.py)

Automated test suite and KB eval harness

## 3.2 Out of Scope (Current Phase)

Production cloud deployment

Web UI implementation

SSO / IAM / role-based document access

CLARIFY / ESCALATE workflow branches

Enterprise connectors (SharePoint, Confluence)

Encrypted confidential index at rest

# 4. Technical Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| LLM (active) | Ollama llama3.2:3b | On-prem SLM; default for all LLM agents |
| LLM (fallback) | OpenAI gpt-4o-mini | Configured but inactive unless switched |
| Retrieval | FAISS + chunks.jsonl | CPU-friendly; hashing embeddings default |
| Orchestration | WorkflowEngine | Eight-step happy path |
| Contracts | Pydantic (messages.py) | Stable agent I/O shapes |
| API | FastAPI + Uvicorn | /ask, /ask/stream, /health |
| Audit | JSONL per run | Evidence ledger + A2A journal |
| Language | Python 3.9 | Virtual env .venv |

# 5. Architecture

## 5.1 Workflow Pipeline

route → init_plan → retrieve → evidence_check → context_build → generate → finalize → verify

## 5.2 Eight Agents

| Agent | File | Role | Uses SLM? |
| --- | --- | --- | --- |
| Router | agents/router_agent.py | Simple vs multi-hop triage | No |
| Planner | agents/planner_agent.py | Decompose into plan steps | Yes |
| Retrieval | agents/retrieval_agent.py | FAISS top-k search | No |
| Evidence Curator | agents/evidence_curator_agent.py | Evidence sufficiency | Yes |
| Step Definer | agents/step_definer_agent.py | Per-step task definition | Yes |
| RAG Step | agents/rag_step_agent.py | Grounded answer generation | Yes |
| Summarizer | agents/summarizer_agent.py | Merge step answers | Yes |
| Critic | agents/critic_agent.py | Verify faithfulness | Yes |

Orchestrator: src/workflow/engine.py

Contracts: src/contracts/messages.py

## 5.3 Enterprise Five-Plane Alignment

| Plane | Target | Prototype (June 27, 2026) |
| --- | --- | --- |
| 1. User / Ingress | API Gateway, UI, IAM | Partial — CLI chat + FastAPI; UI wireframe only |
| 2. Agent control | 8 agents, per-agent LLM | Complete |
| 3. A2A | Message bus, remote workers | Partial — in-process bus + file queue + journal |
| 4. Workflow runtime | Steps 0–6, Clarify/Escalate | Complete happy path; no Clarify/Escalate |
| 5. Tool & evidence | MCP, vector DB, ledger | Partial — FAISS tool + JSONL ledger |

# 6. Work Completed

| Period / Track | Deliverable |
| --- | --- |
| Phase 0 | ingest.py, FAISS, ask.py, IEEE KB, env stabilization |
| Track B | Eight agents, WorkflowEngine, typed contracts, agentic workflow |
| SLM track | Ollama integration, slm_helpers.py, parsers, heuristics, fast mode |
| Track C | Evidence Curator, Critic, evidence ledger |
| Router | Simple vs multi-hop classification |
| API / A2A | FastAPI ingress, SSE stream, MCP-style tools, A2A bus + journal |
| Multi-hop hardening | Finalize helpers, Summit/Greenfield formatters, eval tightening |
| UX (local) | Default chat mode, fast mode, consolidated docs/ |
| Corporate ingest | Word, Excel, PowerPoint, OCR PDF, password PDF |
| UI planning | Professional wireframe mockup — implementation deferred |

# 7. Document Ingest Capabilities

| Format | Supported | Method |
| --- | --- | --- |
| .pdf (text) | Yes | pypdf |
| .pdf (password) | Yes | Env / JSON map / CLI at ingest |
| .pdf (scanned) | Yes | OCR via Tesseract when text sparse |
| .docx | Yes | python-docx |
| .xlsx / .xls | Yes | openpyxl / xlrd |
| .pptx | Yes | python-pptx |
| .txt / .md | Yes | Direct read |

User workflow: (1) Add files to docs/  (2) python ingest.py  (3) python ask.py

# 8. SLM Implementation

| Item | Detail |
| --- | --- |
| Decision | SLM-first per employer direction — not GPT/cloud default |
| Model | Meta Llama 3.2 3B via Ollama |
| Verification | LLM: ollama/llama3.2:3b @ http://localhost:11434 |
| Guardrails | src/slm_helpers.py — parsers, route/plan heuristics, factual fallbacks |
| Performance | Fast mode default — fewer LLM calls, lower top-k |
| Hybrid option | Per-agent MA_RAG_<AGENT>_PROVIDER reserved for future |

# 9. Validation Results (June 27, 2026)

pytest: 39 passed

eval_kb.py: 8 / 8 passed

| # | Type | Question (summary) | Expected |
| --- | --- | --- | --- |
| 1 | Single-hop | Current completed phase | Phase 0 |
| 2 | Single-hop | Volunteer researcher | Bhargav Boyapati |
| 3 | Single-hop | Stakeholder company | Oracle |
| 4 | Multi-hop | Collaborator + Oracle title | Chandra + AI Technical Director |
| 5 | Single-hop | Next phase | Phase 1 |
| 6 | Single-hop | IEEE task force name | Talent Meets AI |
| 7 | Single-hop | Retrieval technology | FAISS |
| 8 | Single-hop | Research system name | MA-RAG |

## Recommended Health Check

cd ~/Projects/MA-RAG && source .venv/bin/activate

python ingest.py

PYTHONPATH=. pytest -q

python eval_kb.py

python ask.py "What is the current completed phase of the MA-RAG prototype?"

# 10. User-Facing Interfaces

| Interface | Status | Access |
| --- | --- | --- |
| Terminal chat | Operational | python ask.py |
| One-shot query | Operational | python ask.py "question" |
| HTTP API | Operational | python run_api.py → port 8000 |
| Live agent trace | Operational | SSE POST /ask/stream |
| Web UI | Not built | Wireframe prepared; deferred |

# 11. Audit and Governance

| Artifact | Location | Contents |
| --- | --- | --- |
| Run ID | Printed in output | Unique 12-char identifier |
| Evidence ledger | data/evidence_ledger/<run_id>.jsonl | Agent steps, retrieval, conclusions |
| A2A journal | data/a2a_journal/<run_id>.jsonl | Structured agent messages |

# 12. Known Limitations

| Limitation | Impact | Planned mitigation |
| --- | --- | --- |
| 3B SLM quality | Weaker on complex planning | Heuristics; hybrid or larger SLM |
| Plain-text index | Confidential text not encrypted post-ingest | Separate index + encryption |
| No authentication | All indexed docs queryable on machine | API auth + RBAC |
| Manual re-index | Must re-run ingest after doc changes | Incremental ingest |
| No web UI | Terminal/API only | Phase 2 UI on /ask/stream |
| Local uncommitted changes | Milestone not yet in git | Commit when approved |
| Not cloud-hosted | Single-machine prototype | Enterprise deployment phase |

# 13. Git and Repository Status

| Item | Value |
| --- | --- |
| Branch | feature/track-b-agentic |
| Latest commit | ea9c0e0 — API tests, A2A journal, multi-hop workflow hardening |
| Local changes | ~22 modified files + new files — not yet committed |
| Remote | https://github.com/Bhargav7675/M-Rag.git |

# 14. Roadmap

| Priority | Item | Timeline |
| --- | --- | --- |
| P1 | Commit and stabilize current milestone | Near term |
| P2 | Web UI (chat + live agent trace sidebar) | Next phase |
| P3 | Confidential corpus segregation + redacted audit | Security |
| P4 | Broader casual-question eval suite | Quality |
| P5 | CLARIFY / ESCALATE workflow branches | Enterprise runtime |
| P6 | Production mapping (managed vector DB, queue, IAM) | Long term |

# 15. Conclusion

Through June 27, 2026, the MA-RAG prototype for the IEEE Talent Meets AI task force has achieved its primary research milestone: an eight-agent document-grounded Q&A pipeline with on-premises SLM (Ollama llama3.2:3b), FAISS retrieval, corporate document ingest, JSONL audit trails, API ingress with live SSE agent tracing, 39/39 automated tests, and 8/8 knowledge-base eval passing. The system is demonstration-ready on a local workstation and architecturally aligned with the enterprise five-plane multi-agent RAG reference design.

# 16. Appendix — Key Commands

| Purpose | Command |
| --- | --- |
| Index documents | python ingest.py |
| Chat | python ask.py |
| Run tests | PYTHONPATH=. pytest -q |
| KB eval | python eval_kb.py |
| Start API | python run_api.py |

Prepared for: Chandra Shekar Konda and IEEE Talent Meets AI stakeholders

Prepared by: Bhargav Boyapati, Volunteer Researcher

Date: June 27, 2026